## Slide 1
Stakeholder | Role (Related to project) | Involvement | Impact | Power or Influence (H/M/L) | Interest (H/M/L) | Engagement
Director of Product | Project sponsor |  |  | H | M | Weekly, periodically
Landscape Designer/Web Designer | Project team member |  |  | H | H | Daily
Existing clients and their employees | Office Green employee |  |  | L | H | Weekly
Office Green’s investors | Office Green customer |  |  | H | M | Periodically, General Updates
Office Green’s receptionist | Secondary stakeholder |  |  | L | L | General Updates
Understanding stakeholders (stakeholder analysis)

## Slide 2
Keep satisfied (high priority)
Manage closely (high effort)
Monitor (minimum effort)
Show consideration
Power
high
low
med
high
low
Prioritizing stakeholders (power grid)
Director of Product
OG Investors
Clients & Employees
OG Receptionist
Drag each stakeholder’s box to the appropriate place on the power-interest grid
Interest
med
Landscape Designer/Web Designer

## Slide 3
Landscape Designer/Web Designer
Keep satisfied (high priority)
Manage closely (high effort)
Monitor (minimum effort)
Show consideration
Power
high
low
med
high
low
Director of Product
OG Investors
Clients & Employees
OG Receptionist
Interest
med
EXAMPLE
Prioritizing stakeholders (power grid)
Pro tip: You can move stakeholders higher or lower (or more to the left or right) within each box

## Slide 4
Landscape Designer/Web Designer
Keep satisfied (high priority)
Manage closely (high effort)
Monitor (minimum effort)
Show consideration
Power
high
low
med
high
low
Director of Product
OG Investors
Clients & Employees
OG Receptionist
Interest
med
EXAMPLE
Prioritizing stakeholders (power grid)
Pro tip: You can move stakeholders higher or lower (or more to the left or right) within each box
Director of Product

## Slide 5
Landscape Designer/Web Designer
Keep satisfied (high priority)
Manage closely (high effort)
Monitor (minimum effort)
Show consideration
Power
high
low
med
high
low
Director of Product
OG Investors
Clients & Employees
OG Receptionist
Interest
med
EXAMPLE
Prioritizing stakeholders (power grid)
Pro tip: You can move stakeholders higher or lower (or more to the left or right) within each box
Director of Product
Director of Product